AGILE PROJECT ROADMAP

UrbanRoots: A Hyperlocal Farm-to-Consumer Digital Marketplace

Project Type: Start-Up Venture

Framework: Agile – Scrum

Prepared by: [Student Name]

Date: May 2026

1. PROJECT DESCRIPTION

UrbanRoots is a proposed mobile-first digital marketplace that connects small-scale local farmers, urban food producers, and home gardeners directly with city-based consumers. The platform is designed to address a persistent friction point in the local food system: despite strong and growing consumer interest in purchasing locally sourced food, most urban households have no practical, convenient way to discover or regularly buy from nearby producers. Farmers’ markets operate only a few hours per week, community-supported agriculture (CSA) programmes require months-long commitments, and general grocery delivery platforms are dominated by national distributors whose products can travel hundreds or thousands of kilometres before reaching a consumer’s table.

UrbanRoots aims to close this gap by building a two-sided marketplace: producers gain a low-cost digital storefront with order management tools, while consumers gain an intuitive browsing and checkout experience, flexible subscription options, and transparent supply-chain information (e.g., distance from farm, harvest date, and production practices). The platform will initially be piloted in one mid-sized Canadian metropolitan area before evaluating expansion.

The project is fundamentally exploratory. Consumer behaviour around local food is highly variable, provincial regulations for direct food sales differ, and the optimal mix of logistics, subscription models, and producer onboarding remains undetermined. These conditions make Agile the appropriate framework: the product must evolve based on real user feedback rather than a fixed upfront specification.

Problem / Opportunity Statement

Urban consumers increasingly want to know where their food originates, yet the infrastructure connecting them with local producers remains fragmented and inconvenient. Small-scale farmers simultaneously face significant barriers to direct-to-consumer sales: limited digital tools, minimal marketing capacity, and no logistics infrastructure. UrbanRoots addresses both sides of this market failure through a purpose-built digital platform.

2. VISION STATEMENT

“To build a trusted and thriving local food ecosystem where every urban household can access fresh, locally grown food within 24 hours of harvest, while empowering small-scale farmers and food producers to sustain viable livelihoods through direct, dignified, and technology-enabled commerce.”

Over the long term, UrbanRoots will become the default infrastructure layer for hyperlocal food distribution in Canadian cities—as familiar and reliable as mainstream grocery delivery, yet deeply rooted in local community and ecological sustainability. Success will be measured not only by transaction volume, but by producer income growth, food waste reduction, and local food network resilience.

3. MINIMUM VIABLE PRODUCT (MVP)

The MVP for UrbanRoots is a functional web and mobile application (iOS and Android) that allows a curated group of local producers to list products and receive orders, and a cohort of early adopter consumers to browse, purchase, and schedule delivery or pickup. The MVP is intentionally narrow in scope: it will not attempt to solve every aspect of local food distribution, but will instead validate the core value proposition—that a well-designed digital experience can reliably connect urban consumers with nearby producers in a repeatable, satisfying way.

MVP Features

Producer profiles: A simple onboarding flow allowing producers to create a storefront with a short bio, photos, and a description of their production practices.

Product catalogue: Producers can list available products with pricing, quantity limits, and expected availability windows. Consumers can browse by product category or location.

Order and checkout flow: Consumers can add items to a cart, select a delivery or pickup slot, and complete payment via integrated payment gateway (Stripe).

Delivery scheduling module: A basic logistics tool allowing producers or a contracted courier to confirm and track deliveries within a defined urban zone.

Consumer account and order history: Registered consumers can view past orders, re-order frequently purchased items, and manage account settings.

Producer order dashboard: A simple backend dashboard giving producers a real-time view of incoming orders, fulfilment status, and basic sales analytics.

The MVP will be deployed to a pilot cohort of 12–15 producers and approximately 250–300 consumers in a single metropolitan area over a six-week beta period. Feedback from this cohort will directly inform the product backlog for subsequent development cycles.

4. ROADMAP

4.1  Agile Framework and Team Structure

UrbanRoots will be developed using the Scrum framework. Scrum was selected because the end state of the product is not fully defined, consumer behaviour in this space is difficult to predict without real-world data, and the team needs the ability to re-prioritize rapidly based on sprint reviews and stakeholder feedback (Schwaber & Sutherland, 2020). The Scrum team will comprise the following roles:

Product Owner: Responsible for maintaining and prioritizing the product backlog, representing the interests of consumers, producers, and investors.

Scrum Master: Facilitates all Scrum ceremonies, removes impediments, and coaches the team on Agile best practices.

Development Team: A cross-functional team of two front-end developers, one back-end developer, one UX/UI designer, and one QA engineer.

Stakeholders: Pilot producers, early-adopter consumer testers, and a logistics partner representative who participate in Sprint Reviews.

4.2  Product Backlog

The product backlog represents the full universe of features and improvements identified at project inception. Items are ordered by priority based on customer value, technical dependency, and risk reduction. The backlog will be continuously refined throughout the project.

| # | Backlog Item (User Story) | Priority | Sprint Target |
| --- | --- | --- | --- |
| 1 | As a consumer, I want to browse local producers by distance so I can find farms near me. | High | Sprint 1 |
| 2 | As a producer, I want to create a storefront profile so consumers can learn about my farm. | High | Sprint 1 |
| 3 | As a consumer, I want to add products to a cart and check out securely so I can place an order. | High | Sprint 2 |
| 4 | As a producer, I want to receive and manage incoming orders on a dashboard so I can fulfil them efficiently. | High | Sprint 2 |
| 5 | As a consumer, I want to schedule a delivery or pickup window so the experience fits my routine. | High | Sprint 2 |
| 6 | As a QA engineer, I want to run automated regression tests so defects are caught before each release. | Medium | Sprint 3 |
| 7 | As a consumer, I want to re-order past purchases in one tap so repeat buying is seamless. | Medium | Sprint 3 |
| 8 | As a consumer, I want to subscribe to a weekly produce box to reduce decision fatigue. | Low | Post-MVP |
| 9 | As a producer, I want an AI-driven demand forecast to plan planting and harvests more accurately. | Low | Post-MVP |

4.3  Sprint Overview

| SPRINT 1 Foundation & Discovery Weeks 1–8 User research & producer interviews Sitemap & information architecture UX wireframes & design system Producer profile & browse features | SPRINT 2 MVP Development Weeks 9–16 Product catalogue & cart Checkout & payment integration Producer order dashboard Delivery scheduling module | SPRINT 3 Testing, Optimization & Launch Weeks 17–24 Beta pilot with real users Performance & accessibility testing Bug fixing & UX improvements App store submission & soft launch |
| --- | --- | --- |

Sprint 1: Foundation & Discovery (Weeks 1–8)

The first sprint cycle focuses on learning before building. The team will conduct structured interviews with 20 target consumers and 10 prospective producer partners to validate core assumptions about the platform. Key technical outputs include the application architecture decision (React Native for cross-platform mobile, Node.js/PostgreSQL backend), a finalized sitemap, and interactive wireframes for all MVP screens.

User Stories and Acceptance Criteria:

“As a consumer, I want to browse local producers by distance.” — Acceptance: Consumer can view a list of producers sorted by proximity; geolocation permission is requested and handled gracefully on both iOS and Android.

“As a producer, I want to create a storefront profile.” — Acceptance: Producer can register, upload photos, write a bio, and publish their profile; profile is visible to consumers within 5 minutes of publication.

Sprint 2: MVP Development (Weeks 9–16)

Sprint 2 delivers the transactional core of the platform. The development team will build the product catalogue, shopping cart, Stripe payment integration, producer order dashboard, and the delivery scheduling module. Mobile responsiveness and accessibility (WCAG 2.1 AA) will be tested throughout this cycle, not deferred to Sprint 3.

User Stories and Acceptance Criteria:

“As a consumer, I want to add products to a cart and check out securely.” — Acceptance: Payment succeeds in the test environment with no PCI data stored client-side; consumer receives an order confirmation email within 60 seconds of checkout.

“As a producer, I want to receive and manage incoming orders on a dashboard.” — Acceptance: New orders appear on the producer dashboard within 30 seconds; producer can mark orders as confirmed, in-progress, or fulfilled.

“As a consumer, I want to schedule a delivery or pickup window.” — Acceptance: Consumer can choose from at least three available time slots; selected slot is confirmed in the order summary and producer notification.

Sprint 3: Testing, Optimization & Beta Launch (Weeks 17–24)

The final sprint cycle centres on quality assurance, performance optimization, and the controlled beta launch. A closed cohort of 12 producers and 250–300 consumers will use the live application for six weeks. Sprint Reviews during this phase will draw directly on beta feedback, and the backlog will be re-prioritized in real time based on what users actually do in the product versus what was anticipated.

User Stories and Acceptance Criteria:

“As a QA engineer, I want to run automated regression tests.” — Acceptance: Test suite covers 80% of critical user paths; all tests pass before each production deployment.

“As a consumer, I want to re-order past purchases in one tap.” — Acceptance: Re-order button appears in order history; tapping it adds the same items to cart with a single confirmation step.

4.4  Scrum Ceremonies (Common Across All Sprints)

The following four ceremonies will be observed consistently throughout the project lifecycle:

Sprint Planning: Held at the start of each two-week sprint. The team collaboratively selects backlog items, estimates effort using story points, and agrees on a sprint goal.

Daily Scrum: A 15-minute stand-up each morning. Each team member addresses: what was completed yesterday, what is planned for today, and whether any impediments exist.

Sprint Review: Held at the end of each sprint. Completed work is demonstrated to stakeholders (including pilot producers) for feedback. The product backlog is updated based on the discussion.

Sprint Retrospective: An internal team meeting to reflect on process improvements—what worked well, what did not, and what the team will change in the next sprint.

4.5  Risk Management

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Provincial food safety regulations vary and may restrict direct producer-to-consumer sales | Medium | High | Engage a food-law consultant in Sprint 1; design platform to support compliance flags per province |
| Low producer adoption due to digital literacy barriers | Medium | High | Conduct hands-on onboarding workshops; assign a dedicated producer success role for the beta period |
| Logistics complexity (cold chain, last-mile delivery) exceeds MVP scope | High | Medium | Partner with an existing local courier in Sprint 2; limit delivery radius to 20 km for MVP |
| Scope creep from stakeholder feature requests | High | Medium | Enforce strict sprint scope gates; all new requests enter the backlog and are prioritized in Sprint Review |
| Payment security vulnerabilities | Low | High | Use Stripe's fully managed payment infrastructure; conduct third-party security audit before beta launch |

4.6  Success Measures

Successful soft launch of the application on iOS App Store and Google Play by the end of Sprint 3

At least 12 active producer storefronts live at the time of beta launch

Minimum 200 completed consumer transactions during the six-week beta period

Average consumer app rating of 4.0 or higher following beta

Producer net promoter score (NPS) of +30 or higher at the end of the beta period

System uptime of 99% or greater throughout the beta phase

4.7  Future Enhancements (Post-MVP Backlog)

The following features are out of scope for the MVP but have been identified as high-value candidates for future development cycles, pending validation during the beta phase:

Weekly subscription produce box with personalization based on consumer purchase history

AI-driven demand forecasting dashboard for producers to optimize planting cycles

B2B ordering module for restaurants, schools, and food co-operatives

REFERENCES

Cohn, M. (2004). User stories applied: For agile software development. Addison-Wesley.

Fowler, M., & Highsmith, J. (2001). The agile manifesto. Software Development, 9(8), 28–35.

Ries, E. (2011). The lean startup: How today’s entrepreneurs use continuous innovation to create radically successful businesses. Crown Business.

Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum — the rules of the game. Scrum.org. https://scrumguides.org/scrum-guide.html

Statistics Canada. (2023). Food security and local food purchases: 2022 Canadian Community Health Survey supplement. Government of Canada. https://www.statcan.gc.ca

APPENDIX A – DETAILED SPRINT SCHEDULE

| Sprint Cycle | Weeks | Sprint Goal | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 – Cycle 1 | 1–2 | Complete user research | 20 consumer interviews; 10 producer interviews; research synthesis report |
| Sprint 1 – Cycle 2 | 3–4 | Finalize information architecture | Sitemap; navigation taxonomy; content inventory |
| Sprint 1 – Cycle 3 | 5–6 | Deliver wireframes & design system | Low- and mid-fidelity wireframes; typography, colour, and component library |
| Sprint 1 – Cycle 4 | 7–8 | Producer profile feature live in staging | Producer registration flow; profile display page; admin review queue |
| Sprint 2 – Cycle 1 | 9–10 | Product catalogue functional | Category browsing; product detail pages; inventory management for producers |
| Sprint 2 – Cycle 2 | 11–12 | Cart and checkout complete | Cart functionality; Stripe integration; order confirmation emails |
| Sprint 2 – Cycle 3 | 13–14 | Producer dashboard and delivery scheduling | Order management dashboard; delivery slot booking module |
| Sprint 2 – Cycle 4 | 15–16 | Internal UAT and accessibility review | WCAG 2.1 AA audit report; bug fix backlog; consumer account features |
| Sprint 3 – Cycle 1 | 17–18 | Beta cohort onboarded | 12 producers live; 250 consumer accounts created; monitoring dashboards active |
| Sprint 3 – Cycle 2 | 19–20 | First beta feedback loop | Sprint Review with beta participants; updated backlog; top 5 UX pain points addressed |
| Sprint 3 – Cycle 3 | 21–22 | Performance and security hardening | Load testing report; third-party security audit; re-order feature shipped |
| Sprint 3 – Cycle 4 | 23–24 | Soft public launch | App store approval; press release; onboarding of 10 additional producers; launch retrospective |